# Project implementation plan and schedules:

## Initial Phase week 1-3:

Arrange and setup team communication platform

Arrange and Setup project repository

Compile requirement question for client interview

Client meeting arrangement

Meet with client about the project, define project application requirements

## Planning Phase week 4-10:

Project Schedules Documentation for the project.

Compile Technical Documentation for the project.

Compile Scope of work documentation for the project.

Design user-interface and wireframe for project application.

Compile Test plan documentation for the project.

Compile Test-case for Functional and non-functional tests

Design and document Database structure for the project.

Project tool research and identifying resource for the project.

## Prototype Phase week 11-12:

Create a working prototype of wayfinder application that show at least 1 floor with working routing system.

## Development Phase week 12-15:

Use working prototype to further develop the application to meet all requirement within the requirement document.

Develop Map and routing system

Develop Bug report system

Develop Login functionality

Develop Profile page

Develop Role system

## Testing Phase week 12-16:

Testing will be done concurrently with the functionality development stage.

## Hand Over – Submission phase week 17:

Finalised project and submit application.